CY-GRAPH

Real-Time Attack Surface Visualizer

─────────────────────────────────────────

Complete MERN Stack Project Build Plan

MongoDB  ·  Express  ·  React  ·  Node.js  ·  Socket.io  ·  D3.js

5 Phases  ·  15 Sprints  ·  Multi-Device Real-Time Sync

# 1. Project Overview

CY-GRAPH is a full-stack MERN web application that visualizes a company's network topology as an interactive force-directed graph. It simulates cyberattack propagation in real-time — when any connected device (Laptop A, Laptop B, or Phone) triggers an attack, all other devices see the infection spread simultaneously via Socket.io.

## 1.1  Key Features

- Interactive D3.js force-directed graph — drag nodes, zoom, click to inspect

- BFS-based attack simulation — respects firewall rules during propagation

- Real-time multi-device sync — all 3 devices share one live graph state

- MongoDB persistence — node positions, logs, and rules saved across sessions

- Threat Dashboard — CVE vulnerability table, severity metrics, attack frequency

- Firewall Analyzer — port scanner, rules CRUD, per-device toggle

- JWT authentication — Admin vs Viewer roles

## 1.2  Master Timeline

| Phase | What Gets Built | Duration | Status |
| --- | --- | --- | --- |
| Phase 1 | Project Setup + MongoDB + REST API | 4–5 days | ⬜ Pending |
| Phase 2 | Socket.io Real-Time Sync | 3–4 days | ⬜ Pending |
| Phase 3 | React Frontend + D3 Graph | 5–6 days | ⬜ Pending |
| Phase 4 | Threat Dashboard + Firewall Module | 4–5 days | ⬜ Pending |
| Phase 5 | Auth + Polish + Multi-Device Deploy | 3–4 days | ⬜ Pending |
| TOTAL ESTIMATED TIME |  | 19–24 days (part-time) |  |

# 2. Technology Stack

Every technology chosen serves a specific purpose. Below is the complete stack with install commands — all libraries are free and open-source.

| Layer | Technology | Purpose | Install Command |
| --- | --- | --- | --- |
| Database | MongoDB Atlas | Store nodes, edges, logs, rules | Cloud — free tier |
| Backend | Node.js + Express | REST API + BFS attack logic | npm init |
| Real-Time | Socket.io | Live sync across all 3 devices | npm install socket.io |
| Frontend | React (Vite) | UI, routing, state management | npm create vite@latest |
| Graph | D3.js | Force-directed network graph | npm install d3 |
| Styling | Tailwind CSS | Dark theme, responsive layout | npm install tailwindcss |
| Auth | JWT + bcrypt | Login, role-based access | npm install jsonwebtoken bcrypt |
| HTTP Client | Axios | API calls from React | npm install axios |
| Validation | Zod | Schema validation backend | npm install zod |

## 2.1  Project Folder Structure

This is the recommended folder layout. Create this structure before writing any code.

cy-graph/

├── backend/

│   ├── models/

│   │   ├── Node.js          ← MongoDB device schema

│   │   ├── Edge.js          ← Connection schema

│   │   ├── AttackLog.js     ← Event history

│   │   ├── FirewallRule.js  ← Rules schema

│   │   └── User.js          ← Auth schema

│   ├── routes/

│   │   ├── nodes.js

│   │   ├── edges.js

│   │   ├── attack.js

│   │   ├── firewall.js

│   │   └── auth.js

│   ├── socket/

│   │   └── attackHandler.js ← Socket.io BFS engine

│   ├── middleware/

│   │   └── authMiddleware.js

│   ├── .env

│   └── server.js            ← Entry point

│

└── frontend/

├── src/

│   ├── components/

│   │   ├── NetworkGraph/ ← D3 canvas component

│   │   ├── ThreatDashboard/

│   │   ├── FirewallAnalyzer/

│   │   ├── NodePanel/

│   │   └── AttackLog/

│   ├── hooks/

│   │   ├── useSocket.js  ← Real-time hook

│   │   └── useGraph.js   ← Graph state hook

│   ├── api/

│   │   └── axios.js      ← API client

│   ├── pages/

│   │   ├── Login.jsx

│   │   ├── Graph.jsx

│   │   ├── Threats.jsx

│   │   └── Firewall.jsx

│   └── App.jsx

└── vite.config.js

# 3. Your Multi-Device Setup

You have 2 laptops and 1 phone — this is perfect for testing the core real-time feature of CY-GRAPH. All 3 devices must be on the same WiFi network. Only Laptop A needs Node.js installed.

| Device | Role | What it Runs | URL to Open | From Phase |
| --- | --- | --- | --- | --- |
| Laptop A | Primary Dev | Node.js server + React dev server | http://localhost:3000 | Phase 1 |
| Laptop B | Client Test | Browser only — open UI, test sync | http://[LaptopA_IP]:3000 | Phase 3 |
| Phone | Mobile Test | Browser only — mobile responsive test | http://[LaptopA_IP]:3000 | Phase 5 |

## 3.1  Finding Laptop A's Local IP

On Laptop A, run one of the following commands to find the IP address to share with other devices:

Windows:  ipconfig         → look for IPv4 Address (e.g. 192.168.1.5)

Linux:    ip addr show     → look for inet (e.g. 192.168.1.5)

Mac:      ifconfig en0     → look for inet

Then on Laptop B and Phone, open a browser and navigate to http://192.168.1.5:3000 (replace with actual IP). The same live graph will appear on all screens.

# 4. Database Design (MongoDB)

MongoDB will store the entire network map, attack history, firewall rules, and user accounts. Use MongoDB Atlas free tier — it works from all 3 devices without any local server setup.

Node Schema (Device)

name:       String,          // "WEB-SERVER-01"

type:       String,          // server | workstation | router | database | iot

ip:         String,          // "192.168.1.10"

os:         String,          // "Ubuntu 22.04"

hasFirewall:Boolean,         // true | false

status:     String,          // secure | warning | compromised

position:   { x, y },       // saved drag coordinates

createdAt:  Date

Edge Schema (Connection)

source:     ObjectId → Node, // from device

target:     ObjectId → Node, // to device

bandwidth:  String,          // "1Gbps"

encrypted:  Boolean,

createdAt:  Date

AttackLog Schema (Events)

attackerId: ObjectId → Node, // source of attack

victimId:   ObjectId → Node, // compromised device

blockedBy:  ObjectId → Node, // null if not blocked

path:       [ObjectId],      // BFS path array

timestamp:  Date

FirewallRule Schema

name:       String,          // "BLOCK-TELNET"

source:     String,          // "ANY" | IP range

destination:String,

port:       Number,

protocol:   String,          // TCP | UDP

action:     String,          // ALLOW | DENY

enabled:    Boolean

# 5. Real-Time Events (Socket.io)

Socket.io is the engine that makes all 3 devices see changes simultaneously. When Laptop A clicks "Simulate Attack," the server broadcasts the infection to every connected device. Below are all socket events in the system.

| Event Name | Direction | Payload | What Happens |
| --- | --- | --- | --- |
| attack:start | Client → Server | { nodeId } | Trigger BFS propagation |
| attack:spread | Server → ALL | { compromised[], blocked[] } | Update graph on all devices |
| node:update | Server → ALL | { nodeId, status } | Live status change |
| node:add | Client → Server | { name, type, ip, ... } | Add device to network |
| node:added | Server → ALL | { node } | Sync new node everywhere |
| reset:network | Client → Server | {} | Reset all node statuses |
| reset:done | Server → ALL | { nodes[] } | Refresh all clients |
| log:new | Server → ALL | { message, type, time } | New attack log entry |

# 6. Phase-by-Phase Build Plan

The project is divided into 5 phases and 15 sprints. Complete each sprint before moving to the next. After each sprint, test on all 3 devices.

| PHASE 1 | Project Setup + MongoDB + REST API | ⏱ 4–5 days |
| --- | --- | --- |

This phase builds the foundation — the backend server, database models, and all REST API endpoints. No frontend yet, test with Postman or Thunder Client.

| Sprint 1.1: Environment Setup |  | Easy |
| --- | --- | --- |
| Tasks: - Install Node.js on Laptop A (nodejs.org) - Install VS Code + extensions (ES7 React, Prettier, MongoDB) - Create MongoDB Atlas free account, create cluster "cygraph" - Create project folders: cy-graph/backend and cy-graph/frontend - Initialize backend: npm init, install express, mongoose, dotenv, cors - Create .env with MONGO_URI and PORT=5000 | Deliverable: Backend server starts, connects to MongoDB Atlas, GET /api/health returns { status: "ok" } | ✓ Test on 3 devices |

| Sprint 1.2: MongoDB Models + Seed Data |  | Easy |
| --- | --- | --- |
| Tasks: - Create Node.js model with all fields (name, type, ip, os, hasFirewall, status, position) - Create Edge.js model (source, target, encrypted) - Create AttackLog.js and FirewallRule.js models - Write seed script: seed.js with 15 nodes and 20 edges (match prototype) - Run seed: node seed.js — verify data in MongoDB Atlas UI | Deliverable: 15 nodes + 20 edges visible in Atlas. Run GET /api/nodes — returns full node list as JSON. | ✓ Test on 3 devices |

| Sprint 1.3: Complete REST API |  | Medium |
| --- | --- | --- |
| Tasks: - GET /api/nodes — fetch all nodes with their positions - POST /api/nodes — add a new device to network - PUT /api/nodes/:id — update node status, position, firewall - DELETE /api/nodes/:id — remove device - GET /api/edges, POST /api/edges, DELETE /api/edges/:id - GET /api/logs — fetch attack history (paginated) - GET/POST/PUT/DELETE /api/firewall/rules | Deliverable: All endpoints work in Postman. Test: add a node via POST, verify it appears in GET response. | ✓ Test on 3 devices |

| PHASE 2 | Socket.io Real-Time Attack Engine | ⏱ 3–4 days |
| --- | --- | --- |

This is the most important phase — the BFS attack propagation engine that syncs across all your devices. Once this works, you can open a browser on Laptop B and see Laptop A's attack in real-time.

| Sprint 2.1: Socket.io Server Setup |  | Medium |
| --- | --- | --- |
| Tasks: - Install socket.io: npm install socket.io - Attach socket.io to Express server (http server pattern) - Set CORS to allow all origins: origin: "*" - Bind to 0.0.0.0 so Laptop B and Phone can connect - Implement basic events: connection, disconnect, ping/pong - Test: open 2 browser tabs, send message from one, receive in other | Deliverable: Open browser on Laptop B at http://[LaptopA_IP]:5000 — connection logged on Laptop A terminal. | ✓ Test on 3 devices |

| Sprint 2.2: BFS Attack Engine |  | Hard |
| --- | --- | --- |
| Tasks: - In attackHandler.js, implement BFS graph traversal - Load all nodes and edges from MongoDB at attack start - BFS rule: if node.hasFirewall = true, block and log; if false, mark compromised - For each compromised node, emit "attack:spread" to ALL connected sockets - Add 800ms delay between BFS waves for visual effect - Save each infection event to AttackLog collection | Deliverable: Trigger attack via socket from Laptop A — Laptop B and Phone both show the same nodes turning red with wave animation. | ✓ Test on 3 devices |

| Sprint 2.3: Reset + Live Node Events |  | Medium |
| --- | --- | --- |
| Tasks: - Implement reset:network event — set all nodes to default status in MongoDB - Broadcast reset:done with fresh node list to all clients - Implement node:add event — save to MongoDB, broadcast node:added to all - Implement node position save — when user drags a node, save x/y to MongoDB - Test all events with 3 browser windows open simultaneously | Deliverable: 3 windows open. Reset on one = all reset. Add node on one = appears on all 3 within 100ms. | ✓ Test on 3 devices |

| PHASE 3 | React Frontend + D3.js Network Graph | ⏱ 5–6 days |
| --- | --- | --- |

This phase builds the visual heart of CY-GRAPH — the interactive D3 force-directed graph wired to the real backend. By the end, your prototype will be replaced by a fully live, database-driven visualization.

| Sprint 3.1: React + Vite Setup |  | Easy |
| --- | --- | --- |
| Tasks: - Create frontend: npm create vite@latest frontend -- --template react - Install dependencies: axios, socket.io-client, d3, react-router-dom - Install Tailwind CSS and configure dark theme (background: #030810) - Create useSocket.js hook — connects to backend Socket.io server - Create axios.js — base URL pointing to Laptop A's IP - Set up React Router: / (Graph), /threats, /firewall, /login | Deliverable: React app runs at localhost:3000. useSocket hook logs "Connected" in console. Axios GET /api/nodes returns data. | ✓ Test on 3 devices |

| Sprint 3.2: D3 Force-Directed Graph |  | Hard |
| --- | --- | --- |
| Tasks: - Create NetworkGraph component with useRef for SVG canvas - Load nodes/edges from MongoDB via GET /api/nodes + /api/edges - Initialize D3 forceSimulation with forceLink, forceManyBody, forceCenter - Render nodes as SVG circles with color by type (match prototype) - Render edges as SVG lines between nodes - Add node labels (device names) below each circle - Add drag behavior: update D3 simulation + save position to MongoDB | Deliverable: Graph renders all 15 nodes from database. Nodes are draggable. Drag position saves — refresh page and nodes are in same position. | ✓ Test on 3 devices |

| Sprint 3.3: Click-to-Select + Attack Animation |  | Hard |
| --- | --- | --- |
| Tasks: - Add onClick to nodes — update selectedNode state, show info panel - Node info panel: name, type, IP, OS, firewall, connections, status - Subscribe to attack:spread socket event in useSocket hook - On event received: update node status in React state - D3 transition: infected nodes animate to red (#ff2244) over 600ms - Add ripple pulse animation on compromised nodes using D3 circles - Add "SIMULATE ATTACK" button — emits attack:start socket event | Deliverable: Click SIMULATE ATTACK — within 1 second, red wave spreads across graph. Open Laptop B browser — it shows the same animation at the same time. | ✓ Test on 3 devices |

| Sprint 3.4: Header, Nav, Attack Log Panel |  | Medium |
| --- | --- | --- |
| Tasks: - Build top navigation bar matching prototype (dark theme, monospace font) - Add live clock (updates every second) - Add status pills: Secured / Warning / Compromised counts (from node state) - Build Attack Log panel (right sidebar) — subscribe to log:new socket event - Each log entry shows timestamp, type (safe/warn/danger), message - Auto-scroll log to bottom on new entries - Add RESET button — emits reset:network event | Deliverable: Full prototype layout live with real data. Status pills update as nodes get compromised. Log fills in real-time as attack spreads. | ✓ Test on 3 devices |

| PHASE 4 | Threat Dashboard + Firewall Analyzer | ⏱ 4–5 days |
| --- | --- | --- |

| Sprint 4.1: Threat Dashboard Page |  | Medium |
| --- | --- | --- |
| Tasks: - Build /threats page with 4 metric cards (Critical, Open Ports, Secured, Attack Paths) - Calculate metrics dynamically from node data (compromised count, etc.) - Fetch vulnerabilities from NVD API (nvd.nist.gov/developers) — free, no auth needed - Build CVE table: CVE ID, affected node, description, CVSS score, severity badge - Add PATCH button per row — updates vulnerability status in MongoDB - Build bar chart (D3 or simple CSS bars) — attack frequency by day from AttackLog | Deliverable: /threats page shows real CVE data from NVD API. Patch button works — status persists after page refresh. | ✓ Test on 3 devices |

| Sprint 4.2: Firewall Analyzer Page |  | Medium |
| --- | --- | --- |
| Tasks: - Build /firewall page with Device Firewall Status list - Toggle per-device firewall — PUT /api/nodes/:id to update hasFirewall in MongoDB - Toggle change broadcasts via socket so other devices see firewall status update - Build Firewall Rules table — fetch from GET /api/firewall/rules - Add toggle enable/disable per rule — PUT /api/firewall/rules/:id - Add NEW RULE button — form to create rule (name, src, dst, port, protocol, action) - Build exposure score ring using D3 arc — calculated from % of nodes without firewall | Deliverable: Toggle device firewall on Laptop A — Laptop B sees the change within 100ms. New rule saved in MongoDB survives page refresh. | ✓ Test on 3 devices |

| Sprint 4.3: Port Scanner Feature |  | Hard |
| --- | --- | --- |
| Tasks: - Build Port Scanner UI in Firewall page (IP input + SCAN button) - Backend route POST /api/scan — accepts target IP - Backend runs node-nmap or generates mock scan results based on device data - Results streamed back via Socket.io (not HTTP — for live animation effect) - Frontend shows ports appearing one by one with open/closed/filtered status - Progress bar animates during scan - Dangerous open ports (Telnet 23, RDP 3389) highlighted in red | Deliverable: Click SCAN — ports appear one by one with animation. Results match the target node's actual configuration in MongoDB. | ✓ Test on 3 devices |

| PHASE 5 | Auth + Polish + Multi-Device Deploy | ⏱ 3–4 days |
| --- | --- | --- |

| Sprint 5.1: JWT Authentication |  | Medium |
| --- | --- | --- |
| Tasks: - Install bcrypt, jsonwebtoken: npm install bcrypt jsonwebtoken - Create User model: username, passwordHash, role (admin ¦ viewer) - POST /api/auth/register — hash password, save user - POST /api/auth/login — verify password, return JWT token - Auth middleware: verify JWT on protected routes - Viewer role: can see graph but cannot simulate attack or modify firewall - Admin role: full access | Deliverable: Two accounts: admin and viewer. Viewer cannot click SIMULATE ATTACK (button disabled). Admin has full control. | ✓ Test on 3 devices |

| Sprint 5.2: Login Page + Protected Routes |  | Medium |
| --- | --- | --- |
| Tasks: - Build /login page (dark theme, matching prototype aesthetic) - Store JWT in memory (React state) — not localStorage for security - React Router protected routes — redirect to /login if not authenticated - Show username and role in header (top right) - Add logout button — clears token, disconnects socket - On socket connect, send JWT as auth handshake for verification | Deliverable: Open site on Phone — redirected to login. Login as viewer — graph visible but attack disabled. Login as admin — full access. | ✓ Test on 3 devices |

| Sprint 5.3: Mobile Responsive + Final Polish |  | Medium |
| --- | --- | --- |
| Tasks: - Test layout on Phone screen — fix any broken layouts with Tailwind responsive classes - Graph module: on mobile, sidebar moves below graph (flex-col on small screens) - Add loading skeletons while data fetches from MongoDB - Add error toast notifications for failed API calls - Add smooth page transitions between the 3 modules - Optimize D3 performance: limit label rendering at zoom-out, use Canvas for 50+ nodes - Write README.md with setup instructions and screenshots | Deliverable: Project works on all 3 devices — 2 laptops and phone — without any layout issues. Shareable with anyone on same WiFi. | ✓ Test on 3 devices |

# 7. Pre-Build Setup Checklist

Complete all items below before writing your first line of application code. This prevents 80% of common setup problems.

| ☐ | Create MongoDB Atlas account (atlas.mongodb.com) — free tier is enough |
| --- | --- |
| ☐ | Create a cluster named "cygraph" and get the connection string (MONGO_URI) |
| ☐ | Install Node.js v20+ on Laptop A (nodejs.org) |
| ☐ | Install VS Code on Laptop A with extensions: ES7+ React, Prettier, MongoDB for VS Code |
| ☐ | Install Postman or Thunder Client (VS Code extension) for API testing |
| ☐ | Create GitHub repository "cy-graph" and clone to Laptop A |
| ☐ | Confirm Laptop A, Laptop B, and Phone are all on the same WiFi network |
| ☐ | Find Laptop A's local IP (ipconfig / ip addr) and write it down |
| ☐ | Confirm you can open Laptop A's IP in Laptop B's browser (even just a blank page) |
| ☐ | Create .gitignore with: node_modules/, .env, dist/ |

# 8. Sprint Progress Tracker

Print this page or keep it open. Check off each sprint as you complete it.

| ✓ | Sprint | Goal | Phase | Difficulty |
| --- | --- | --- | --- | --- |
| ☐ | Sprint 1.1 | Environment Setup | 1 | Easy |
| ☐ | Sprint 1.2 | MongoDB Models + Seed Data | 1 | Easy |
| ☐ | Sprint 1.3 | Complete REST API | 1 | Medium |
| ☐ | Sprint 2.1 | Socket.io Server Setup | 2 | Medium |
| ☐ | Sprint 2.2 | BFS Attack Engine | 2 | Hard |
| ☐ | Sprint 2.3 | Reset + Live Node Events | 2 | Medium |
| ☐ | Sprint 3.1 | React + Vite Setup | 3 | Easy |
| ☐ | Sprint 3.2 | D3 Force-Directed Graph | 3 | Hard |
| ☐ | Sprint 3.3 | Click-to-Select + Attack Animation | 3 | Hard |
| ☐ | Sprint 3.4 | Header, Nav, Attack Log Panel | 3 | Medium |
| ☐ | Sprint 4.1 | Threat Dashboard Page | 4 | Medium |
| ☐ | Sprint 4.2 | Firewall Analyzer Page | 4 | Medium |
| ☐ | Sprint 4.3 | Port Scanner Feature | 4 | Hard |
| ☐ | Sprint 5.1 | JWT Authentication | 5 | Medium |
| ☐ | Sprint 5.2 | Login Page + Protected Routes | 5 | Medium |
| ☐ | Sprint 5.3 | Mobile Responsive + Final Polish | 5 | Medium |

💡 Tip: Start Sprint 1.1 today. The first working "GET /api/health" response from your backend is the most important milestone — everything else builds on it. Whenever you get stuck, come back to this document and find the exact sprint you are in.